| DATE: | January 21, 2025 |
| --- | --- |
| TO: | LaTanya Bellow, City Manager |
| FROM: | Pedro Jimenez, Assistant City Manager |
| SUBJECT: | Resolution Of The City Council Of The City Of Emeryville As Successor Agency To The Emeryville Redevelopment Agency Authorizing The Executive Director To Enter Into A Sixth Amendment To The Professional Services Contract With EKI Environment And Water To Increase The Contract Amount By $160,000, For A Total Amount Not To Exceed $1,482,000, For Implementation Of The Groundwater Monitoring Program Required Pursuant To The Environmental Risk Management Plan For The South Bayfront Project (Bay Street Project – Site A) And Extend The Term To June 30, 2026 |

# RECOMMENDATION

Staff recommends the Successor Agency to the Emeryville Redevelopment Agency (“Successor Agency”) approve the above-entitled resolution authorizing the Executive Director to enter into a Sixth Amendment to the Professional Services Contract (“PSC”) with EKI Environment & Water, Inc. (“EKI”) for an amount not to exceed $160,000, for the ROPS 25-26 period, to provide environmental engineering services at the South Bayfront Project (Bay Street Project Site A), as required by the Environmental Risk Management Plan for the site, for a total contract amount not to exceed $1,482,000, and extend the contract term to June 30, 2026.

# BACKGROUND

In 1999, the California Environmental Protection Agency, Department of Toxic Substances Control (DTSC), approved the final Remedial Action Plan (RAP) prepared by the Emeryville Redevelopment Agency (Agency) for that portion of the South Bayfront Project site comprised of properties known as McKinley, Sepulveda, Elementis, Portions or Shellmound I and II, and the old Shellmound Street right-or-way. Subsequent to the approval of the final RAP, the Agency prepared an Environmental Risk Management Plan (RMP) for the South Bayfront Project site described above, as well as for the property known as the Warburton (Myers Drum) site, consistent with the requirements of the final RAP. The RMP was approved by the Department of Toxic Substances Control (DTSC) on July 26, 2000. The approved final RAP and RMP required the implementation of a multi-year groundwater and surface water monitoring program (the "RMP Monitoring Program") on the area now known as the "Bay Street Project.”

The RMP Monitoring Program approved by DTSC required the installation of 17 groundwater monitoring wells located both north and south of Temescal Creek, two temporary groundwater monitoring wells, surveying of all sampling locations, quarterly sampling at all well locations, and preparation and submittal of a quarterly monitoring report of the sampling results. The Emeryville Redevelopment Agency approved a professional services agreement between the Agency and the firm of Erler & Kalinowski, Inc. (now known as EKI Environment & Water) effective as of March 31, 2003, in an amount not to exceed $165,000.00, to provide the services required by the RMP Monitoring Program. That contract was amended on April 20, 2004, October 4, 2011,   January 18, 2022, January 17, 2023 and again on December 19, 2023, resulting in a total not to exceed amount of $1,322,000.

# DISCUSSION

Redevelopment agencies were dissolved by the state in 2012. Funding for continuing enforceable obligations of former redevelopment agencies is now subject to the oversight of the state Department of Finance (DOF) through the annual Recognized Obligation Payment Schedule (ROPS) process.  The DTSC continues to require groundwater monitoring for Site A consistent with the RMP described above. Accordingly, as the current contract will expire on June 30, 2025, this report recommends an amendment to the contract to extend the term through June 2026, to perform the enforceable obligation. EKI proposes to undertake the following tasks on Site A as part of this contract amendment.

Task 1 – Conduct Annual Groundwater Monitoring

The existing Site A groundwater monitoring well network consists of 12 on-site groundwater monitoring wells (ESB1 to ESB11 and MD5A). In addition, water samples are collected from 2 storm drain locations (SD-2 and SD-3) and 3 locations within Temescal Creek (TC-W, TC-M, and TC-E).

This task includes budget for groundwater monitoring on an annual basis in accordance with the DTSC-approved RMP. Specific tasks include: (1) pre- and post- field preparation, (2) water level monitoring, (3) coordinating water level monitoring schedules with Arcadis such that Site A groundwater monitoring level measurements occurs at approximately the same time as South Bayfront - Site B, Myers Drum, and Sherwin Williams wells, (4) purging wells and measuring field parameters, (5) collecting and analyzing groundwater samples for VOCs, arsenic, and/or total sulfide in accordance with the DTSC-approved RMP, (6) conducting traffic control, as needed, and (7) management of investigation derived waste.

Task 2 – Prepare Annual Groundwater Monitoring Reports

This task includes a budget for preparing one annual groundwater monitoring report. The report will include: (1) background information including Site geology and hydrogeology and a description of the Site A groundwater well network, (2) sampling methods and procedures used during the groundwater monitoring event, (3) a summary of the results of the annual groundwater monitoring event, and (4) conclusions and recommendations. A draft report will be submitted for review by the Successor Agency. After receipt of any comments, a draft report will be submitted to the DTSC for review. After receipt of any comments from DTSC, a final report will be submitted to the DTSC and uploaded to DTSC’s Envirostor website.

Task 3 – Revise and Finalize Draft Fourth Five-Year Review

This task includes budget for revising the draft Fourth Five-Year Review (Draft 5-Year Review) for the Site A based on DTSC’s comments. The Draft 5-Year Review was provided to DTSC on October 30, 2023, for their review. In the event that DTSC provides comments near or after June 30, 2025, the budget assumes there will be significant technical issues to resolve, including preparing a sea level rise evaluation, conducting indoor air sampling events on commercial areas on the northern portion of Building E and the northern portion of Building D, and significantly revising the Draft 5-Year Review and the Screening Level Human Health Risk Assessment. After receipt of comments from DTSC, a final report will be submitted to the DTSC and uploaded to DTSC’s Envirostor website.

Task 4 – Well Maintenance and Repair/Replacement

The conditions of groundwater wells at Site A (i.e., EBS1 to EBS11, and MD5A) will be inspected during each groundwater monitoring event. The groundwater sampling technician will observe the condition of the wellhead, depth to bottom of the well, and/or any other relevant well conditions. A qualified professional will review the observations and monitor ongoing maintenance requirements for the monitoring wells. If needed, this task includes repairing wells as needed. EKI will notify and obtain approval from DTSC before repairing or replacing any of the Site A wells.

Task 5 – General Environmental Project Management Services

This task includes project management services and ongoing technical and legal support services.

• Regulatory Coordination: Responding to inquiries and information requests from the DTSC. These responses may include additional sampling or laboratory analyses or other data acquisition. Analysis of existing data may also be required.

• RMP Implementation Support: Support for activities necessary to be implemented as part of the RMP for Site A associated with work at the project area.

• Prepare Tasks for ROPS Funding Cycle 2026/2027: EKI will prepare a proposal for the ROPS 2026/2027 funding cycle (1 July 2026 through 30 June 2027) based upon the progress of the project in 2025.

• Ongoing Technical Support and Consultation to Legal Counsel: EKI will provide continued technical support and environmental engineering consultation services regarding coordination with regulatory agencies, Site A property owner, Client, its staff, other consultants related to Site A, when requested by the Client. EKI representatives will attend meetings and participate in conference calls with

# FISCAL IMPACT

EKI has proposed a budget of $160,000 for the above activities during the ROPS 25-26 period. This EKI PSC amendment will be funded in part from ROPS 25-26 funds, which is subject to approval by the Oversight Board and the DOF. There is no general fund impact as a result of this amendment.

STAFF COMMUNICATION WITH THE PUBLIC

None.

# CONCLUSION

Staff recommends the Successor Agency approve the Sixth Amendment to the PSC with EKI for environmental engineering services at South Bayfront Site A for the period of July 1, 2025 – June 30, 2026, and subject to approval of this item on ROPS 25-26 by the Oversight Board and DOF.

PREPARED BY: 	Pedro Jimenez, Assistant City Manager

# APPROVED AND FORWARDED TO THE
CITY COUNCIL OF THE CITY OF EMERYVILLE:

LaTanya Bellow, City Manager

# ATTACHMENTS

- PSC 5th Amendment

- Draft Resolution

  - Exhibit A – Sixth Amendment to PSC with EKI & EKI Proposal dated December 4, 2024